LAB 2

Problem 61 – Household Carbon Footprint & Target Tracker
Name: Siddu Sanganna Shirasagi
SRN: PES1UG25CS846

# Epics and User Stories

| Epic ID | Epic | Stories |
| --- | --- | --- |
| HCFTT-1 | Monthly Consumption & CO₂e Calculation | HCFTT-4 Record Monthly Consumption; HCFTT-5 Calculate Monthly CO₂e |
| HCFTT-2 | Emissions History & Reduction Target | HCFTT-6 View Emissions History; HCFTT-7 Set Reduction Target; HCFTT-8 Track Target Progress |
| HCFTT-3 | Sustainability Coach Monitoring | HCFTT-9 Review Household Progress |

# Priorities and Story Points

| Jira ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| HCFTT-4 | Record Monthly Consumption | High | 5 |
| HCFTT-5 | Calculate Monthly CO₂e | High | 8 |
| HCFTT-6 | View Emissions History | Medium | 5 |
| HCFTT-7 | Set Reduction Target | High | 3 |
| HCFTT-8 | Track Target Progress | High | 5 |
| HCFTT-9 | Review Household Progress | Medium | 3 |

# Screenshots

## Jira Backlog – Epics + User Stories

The screenshot shows the Epic panel with all 3 Epics and the 6 User Stories with their associations.

## Story Point Assignments

The screenshot shows all 6 stories with their Story Point values and the 29-point total.

## Sprint 1 Planning

The screenshot shows Sprint 1 with 4 work items totaling 21 points and the remaining backlog with 2 work items totaling 8 points.

## Active Sprint

The screenshot shows the active Sprint 1 with 4 stories / 21 points, all initially in To Do.

## Sprint 1 –

The screenshot shows 2 stories in In Progress (13 points), 2 in To Do (8 points), and none Done.

Sprint 1 Progress and Sprint Burndown
The Sprint Burndown panel shows 13 Story Points completed and 8 Story Points remaining, giving a total Sprint scope of 21 Story Points. The blue remaining-work line shows the actual progress of the sprint compared with the guideline. The chart indicates that the team has completed a substantial portion of the planned work and that 8 Story Points remain.

This evidence demonstrates how the Jira Active Sprint board and Burndown Chart can be used to monitor sprint progress, completed work, remaining work, and the team's progress against the planned sprint scope.